**Progress log 8: 18/03/19 – 24/03/19**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task number | Task name | Begin Date | Due date | Time spent | Completed? | Comments |
| 1 | Continue with the final report | 18/03/19 | 20/03/19 | 30 hours | Yes |  |
| 2 | Finish off with software testing | 21/03/19 | 24/03/19 | 20 hours | Yes |  |
| 4 | Continue improving the TensorFlow model | 23/03/19 | 23/03/19 | 15 hours | Yes | Model has not improved any more than 91% testing accuracy |
| 65 hours | 0 tasks remaining |

**Purpose of tasks**

For the eighth week of my project, I finished off with software testing and have finally gathered all test data needed to improve the app in the coming weeks. I’ve also made progress with the final report by filling in most sections to receive an accurate feedback from my supervisor. I’ve continued to improve the TensorFlow model, but it seems as though the testing accuracy will not go over 91%, so this task will no longer be needed to be prioritised in the future.

**Discussion with supervisor**

In this week’s discussion, I mentioned that I’ve continued with the final report and have accumulated all testing data, which I may add to the report for better feedback. My supervisor insisted that I should prioritise in finalising the final draft report by next week