| Speech radar 16/02/19 | Student name: shah ali degree title: COMputer science supervisor name: Jamie ward registration number: 33455846 |
| --- | --- |

## Contents page

1.	Introduction	2

2.	Aims and objectives	2

a. Aim and objective 1: successful implementation	2

b. Aim and objective 2: accent detection and appropriate dataset	2

3.	Methods	3

a. Aim and objective 1 step-by-step	3

b. Aim and objective 1 step-by-step	3

4.	Project plan	4

a. Design & research	4

b. Implementation, preliminary report & review	4

c. Implementation (continued)	5

d. Testing	5

e. Final report	6

5.	Progress to date	7

a. Design phase	7

b. Research phase	7

c. Implementation phase	7

d. Summary	8

6.	Planned work	8

7.	Appendices	9

a. Class diagram	9

b. Activity diagram	10

c. Wireframes	11

d. Speech recognition screen plan	11

e. Actual implementation for each screen	12

8.	Reference list	12

## 1. Introduction

In the present society, its normal seeing individuals in homes and workplaces use speech recognition. With over 10 million Alexa devices sold worldwide and 41 million monthly active Siri users [1], it’s clear to see that a lot of people are taking a massive interest in speaking to virtual assistants. This may be because of how well its detecting words correctly in spite of different accents and background noise. It may also be because of the things it can do that make people's lives easier. For example, an Alexa device can control a smart home (e.g. turn on the hot water, open or close garage door etc.), get the news, make phone calls and many more [2]. Since speech recognition is such a topic of interest now, I wanted to base my project in this area so I could contribute to it. The artificial intelligence module I took in first term is very relevant to my project and inspired me to take on this challenge. We learnt how to use TensorFlow, Keras, NumPy, matplotlib and many other libraries that will be needed to attempt this project. On a weekly basis, I have been meeting my supervisor and engaging in discussion over my research and implementation I have done so far.

## 2. Aims and objectives

### a. Aim and objective 1: successful implementation

The main goal of my project is to enable users to search for their phone in a more modern and efficient way. Speech recognition is something that's getting better through inventions like Amazon Alexa and Google Hub as proof. I aim to implement this amazing deep learning task to the best of my abilities and test it thoroughly, so its detection rate is at an appropriate level and is something users can rely on. The way I will achieve this aim is by using TensorFlow and Android Studio interchangeably.  TensorFlow is an open-source library that is great in tackling most deep learning problems and is easy to use once you get used to it. Android Studio is going to be our IDE where most of the implementation is going to take place. The great thing about Android Studio is that it enables users to design their app efficiently and as a bonus it works well with TensorFlow.

### b. Aim and objective 2: accent detection and appropriate dataset

At the beginning of the project, I aimed to create a speech recognition software that could predict majority of words in the English dictionary and detect different accents at the same time. Based on recent research, I realised that I should aim to only detect a small set of words of around 30 – 60, as I would need to search for millions of audio clips and data to cover the full dictionary. Given the time I have for this project it will simply not be possible for me to gather it all. Thus, I intend to create a speech recognition that can detect different accents, but with a dataset that is appropriate for the time I have.

## 3. Methods

### a. Aim and objective 1 step-by-step

- Create a deep neural network in TensorFlow, which will be trained, validated and tested

- Then, obtain a frozen version of your model as a protobuf file [6] and place it in the assets folder within Android Studio. Next, compile TensorFlow into Android Studio via the build.gradle [6]. This will allow me to use the TensorFlowInferenceInterface class, which will be needed to feed in inputs and to get the prediction results

- Once the above step is complete, get the model to load successfully into Android Studio

- Once the model has loaded, insert a button that records audio in the app. Store the audio as bytes and convert it into a floating-point array [7] and then pass the results into a defined function, which should predict the utterance from the user and choose the correct label and its probability

- Finally, I will get the app to run in the background of the users phone and have it detect voices. Once it recognises the registered code word (e.g. frog), the phone will start vibrating and ringing loudly. This is something I haven’t looked into in great detail, but I found out that an API called Sphinx [5] is something worth researching and will help in carrying out this task

### b. Aim and objective 2 step-by-step

- I looked for many datasets online and found so many potential candidates. But the most appropriate one I found was the Kaggle speech commands dataset as it seemed that it would be easy to work with due to its decent size and neat organization of the audio clips

## 4. Project plan

### a. Design & research

b. Implementation, preliminary report & review

Sub-tasks:

The sub-tasks for this task can be seen in Methods 3a

Sub-tasks:

- Validate each input field

- Insert the data into the Firebase Database once user clicks on the create account button

- Send an email verification to the inputted email address

### c. Implementation (continued)

Sub-tasks:

- Improve the TensorFlow model (e.g. fine-tune hyperparameters etc.)

- Maybe add more words for recognition

- Enhance its appearance

Sub-tasks:

- Create a survey with questions that require ratings of the app

- Look for random people in the university, outside university or online and have them test the app and fill the form out

- Get a large quantity of feedback and make sure to adhere to rules in compliance statement

- Rectify any issues in the app based on the user feedback

### d. Testing

Sub-tasks:

- Cover functional testing

- Cover non-functional testing

- Cover static testing

- Cover dynamic testing

### e. Final report

Sub-tasks:

- Start off in completing the literature review, methods and results section on the first week

- Then, complete the discussion section on the second week

- Finish off with a good introduction in the beginning and a conclusion at the end also on the second week

- Add all the appendices and references at the end of the report on the third week

- Add the title page, contents page etc on the third week

- For the final few days, review everything and add any improvements if necessary

## 5. Progress to date

### a. Design phase

At the beginning of my project, I began the design phase. With insufficient knowledge in what my plan was for this project, it may seem to most people that gaining insight/research should have been what I started doing first. The reason why I chose this order is because I wanted to brainstorm my ideas/thoughts of how I think my app should function and look like. It will be interesting to see at the end what I did in the design phase and compare it to my actual implementation. Just below, are the tasks I did in my first week:

- I created a class diagram to describe the app structure. Can be seen in appendix 7a

- I created an activity diagram to describe the app behaviour. Can be seen in appendix 7b

- I designed the appearance of the app using wireframes. Can be seen in appendix 7c

### b. Research phase

A paper I read online helped me to understand how I could convert sound into data. Suppose we have a dataset that contains a set of WAVE files, that are all one-second long. Each file must be represented in a vector with a sampling rate of 16,000 [3]. We then extract the features from the raw waveform and convert it into time and frequency domain [3]. This technique is known as MFCC. I was further encouraged when reading this paper that I could use a library called Librosa [3] to do this easily in Python.

Another paper I read online gave me insight into the speech commands dataset. It was publicly provided by Kaggle for users to compete in their audio recognition competition. The dataset is an appropriate size for my project and consists of 30 words [4] in total. It contains thousands of one second audio clips for each word uttered in numerous accents. It got me thinking that users of my app could utter one of these words as their code to find their phone.

In the final stage of research, I devised a visual plan of how to implement the speech recognition screen on Android Studio. This can be seen in appendix 7d.

### c. Implementation phase

During this phase, I was able to complete my compliance statement and finish my implementation of the create account screen, where users are able to register and have their details sent to the Firebase database safely. The account passwords are securely hashed, so attackers cannot steal passwords if they tried to gain unauthorised access to the backend. Users are also expected to verify via email for authentication. I started my implementation at an early stage in the attempt to gain more time to spend for implementing the speech recognition screen. Evidence can be seen in appendix 7e.

I finished my implementation of the login screen where the input fields check whether the account exists in Firebase, the information inputted is correct and if the email address has been verified by the user. The login screen can also be seen in appendix 7e.

I began my implementation of the speech recognition screen not too long ago. I have had a few setbacks here and there, but I am confident I can finish on time and ensure it functions the way I want it to. So far, I have designed the screen and got it to recognise three words (‘cat’, ‘bed’ and ‘happy’.) The speech recognition screen can also be seen in appendix 7e.

### d. Summary

I think I completed all tasks I set out to do up until this point with a few minor setbacks here and there in which I’ve overcome. One of the key tasks I did previously and am pleased in doing now is researching how to convert audio into recognisable data. It helped me understand the logic behind how the input is generated for my TensorFlow model. This knowledge has assisted me to generate the input in Android Studio using Java, which has now helped in making accurate predictions.

## 6. Planned work

Based on what I mentioned in the previous section, I completed the design and research phase of my project. Now I am in the implementation phase and have created a quarter of my final application on Android Studio. I have recently increased the amount of time and work I do daily. What I need to do next is to finish off the implementation to quickly get into the testing phase where we will begin user testing and software testing (e.g. functional, non-functional etc), which will go on for quite some time. If this all goes to plan, then I should have enough time at the end for the final report.

## 7. Appendices

### a. Class diagram

Brief analysis

create_account and login are one-to-one, as one email address can only be used to create an account and one email address can only be used to login to the app

speech_recognition is one-to-one with login, as we extract one firstname from a stored account in our backend database within the login screen and display it in speech_recognition only once

TensorFlowinferenceinterface is one-to-many with speech_recognition as the speech_recognition class will use many functions from the pre-defined TensorFlowinferenceinterface class

### b. Activity diagram

### c. Wireframes

### d. Speech recognition screen plan

### e. Actual implementation for each screen

## 8. Reference list

[1] Erin Myers. "Little Known Facts About Speech Recognition Technology." (2017). Retrieved from https://www.temi.com/blog/little-known-facts-about-speech-recognition-technology/

[2] Sharon Profis. "10 of the best things you can do with the Amazon Echo." (2019). Retrieved from https://www.cnet.com/how-to/the-best-things-you-can-do-with-amazon-echo/

[3] Patrick Jansson. "Single-word speech recognition with Convolutional Neural Networks on raw waveforms." (2018). Sound as data, p. 9, Data, tools and pre-experiments, p. 14

[4] He Liangbo, and Hao Sun. "Attention Incorporate Network: A network can adapt various data size." arXiv preprint arXiv:1806.03961 (2018). 4.2 Audio recognition, p. 7

[5] LaoFu. "Voice recognition background service possible." (2012). Retrieved from https://www.reddit.com/r/androiddev/comments/r7zea/voice_recognition_background_service_possible/

[6] Yoni Tsafir. "Deploying a TensorFlow model to Android." (2017). Retrieved from https://medium.com/joytunes/deploying-a-tensorflow-model-to-android-69d04d1b0cba

[7] Himanshu Bhutani, “Android:- convert a recorded audio file into a float array .“ (2017). Retrieved from https://stackoverflow.com/questions/42153056/android-convert-a-recorded-audio-file-into-a-float-array